***WOMEN BUILD/SPRING COMMUNITY 2016   
101 Scruggs Ave. Franklin, TN 37064***

**DAY 1, April 2 – Saturday** (30 volunteers)   
Install wall panels & tie plates    
Straighten & Brace walls    
Install porch beams    
Build and install fly rafters    
Build storage shed    
Install house wrap & Dow    
Clean up site

**DAY 4, April 16 – Saturday** (30 volunteers)   
Install siding & fascia    
Install blocking for drywall, cabinets, shelving    
Clean up site

**DAY 7, May 7 – Saturday** (30 volunteers) ***WOMEN ONLY***  
Paint siding & exterior trim 2nd coat    
Install trim & baseboard    
Install shoe molding on vinyl floors only    
Set & fill nail holes & caulk    
Paint interior doors & trim 2nd finish coat    
Clean up site

**DAY 9, May 21 – Saturday** (30 volunteers)    
Install landscaping    
Remove poly hanging below siding at  foundation    
Install crawl space rim board insulation    
Install mailbox & house numbers    
Clean up site

***FALL FAITH BUILD 2016 (****Registration will begin in JUNE****)  
Overlook Subdivision (Columbia, TN) Address TBD***

**DAY 5, August 27 – Saturday (30 volunteers)**  
Complete installing siding & fascia    
Caulk siding & prep for painting   
Clean house interior    
Paint interior walls two coats    
Second stage poly    
Clean up site

**DAY 6, September 10 – Saturday (30 volunteers)**   
Paint siding & exterior trim 1st coat   
Install interior doors, trim and baseboards  
Install cabinets, vanities, & countertops   
Paint interior doors & trim   
Clean up site

**DAY 7, September 17– Saturday (30 volunteers)**   
Paint siding & exterior trim 2nd coat    
Install trim & baseboard    
Install shoe molding on vinyl floors only    
Set & fill nail holes & caulk    
Paint interior doors & trim 2nd finish coat    
Clean up site

**DAY 8, September 24 – Saturday (28 volunteers)** Prepare floors for carpet installation    
Install front elevation detail, shutters, vents, etc.  
Install closet shelving   
Install bath accessories, cabinets & door  knobs    
Clean up site

**Build Notes:** Volunteers need to arrive by 7:45am to allow time for registration. The build day ends between 4 & 5 pm. Tools will be provided. If you want to bring your own hand tools & tool belt, you are welcome to do so; however, please make sure that they are clearly labeled so they don’t get lost in the shuffle of Habitat tools. Open-toe, open-heel shoes are not permitted at the build site. Tennis shoes or work boots are best. If it is raining, you might want to bring an extra pair of shoes for the ride home because the site can get muddy. We build rain or shine, so if it looks cloudy, please bring a poncho. Must be at least 16 to participate.